MLB Scion: Audit Checklist for Noisy-Trained LGBM Models

Perceptronix Ltd © 2026  —  v1.0

# Context

The v5.6 to v5.8 dGEN fixes corrected six structural bugs across the helper functions in MLB_globals.py: BallpenERA window-mismatch flooring and capping, calcProbRatio out-of-[0,1] guard, FIP and BallpenERA never-NaN fallback constants, Pythag closed-form rewrite, WHIP operator-precedence, and BOM-mojibake column-header propagation. The 31 LGBM models currently in the production ensemble were trained on data containing the unfixed values. A fresh 1000-model run on clean dGEN output is now underway across the 7 Mac Studios and will complete in roughly 7 days.

The question this checklist answers empirically: should the existing 31 models continue to be used in the ensemble until the new ones are ready? Answer it by running the steps below, not by reasoning about it. Time budget: Phases 1-3 take roughly one working day. Phases 4-5 take ~30 minutes setup plus ongoing monitoring.

# Phase 1: Per-Model Contamination Audit

Goal: triage the 31 models by how much they used affected features. Cheap and fast — no compute required beyond loading the models. Output: a per-model exposure rating that drives how much scrutiny each gets in Phase 2.

## Step 1.1  Define the affected feature set

Of the 38 features in Scion V26.06, the v5.6-v5.8 fixes directly affected 7 and indirectly affected another 3. The set below intersects the affected family with your actual Scion feature list.

# Features whose values were substantially wrong in the noisy data: affected_strong = { 'G_VHRatio_Run_Pythag', # Pythag closed-form fix 'G_VHRatio_Run_Pythag_20G', # Pythag closed-form fix 'G_VHRatio_FIP_YTD_HV', # NaN -> 4.0 routing change 'G_VHRatio_StartingPitcher_WalkHitsAllowedPerInning_YTD', # WHIP precedence bug 'G_VHRatio_StartingPitcher_WalkHitsAllowedPerInning_5G', # WHIP precedence bug 'G_VHRatio_MenOnBase_Strength_20G', # calcProbRatio Layer 3 'G_VHRatio_MenOnBase_Strength_YTD', # calcProbRatio Layer 3 } # Features mildly affected by calcProbRatio Layer 3 (signed inputs only): affected_weak = { 'G_VHRatio_FIP', 'G_VHRatio_FIP_YTD', 'G_VHRatio_EarnedRuns', } # The remaining 28 features are effectively unchanged.

## Step 1.2  Extract feature importance per model

LightGBM exposes gain-based feature importance via the booster. Normalised so each model's importances sum to 1.0, so 'share' below means fractional contribution.

import pandas as pd records = [] for idx, model in enumerate(your_31_models): booster = model.booster_ names = booster.feature_name() importance = booster.feature_importance(importance_type='gain') total = sum(importance) norm = {n: i/total for n, i in zip(names, importance)} strong_share = sum(norm.get(f, 0) for f in affected_strong) weak_share = sum(norm.get(f, 0) for f in affected_weak) fip_ythv_imp = norm.get('G_VHRatio_FIP_YTD_HV', 0) records.append({ 'model_idx': idx, 'strong_share': strong_share, 'weak_share': weak_share, 'fip_ythv_imp': fip_ythv_imp, }) audit_df = pd.DataFrame(records).sort_values('strong_share', ascending=False) print(audit_df)

## Step 1.3  Categorise each model

Apply these thresholds to audit_df from Step 1.2:

| Category | Criteria | Action |
| --- | --- | --- |
| Clean | strong_share < 0.05 AND weak_share < 0.10 | High confidence; minimal Phase 2 testing |
| Light | 0.05 ≤ strong_share < 0.15 | Phase 2 testing required |
| Substantial | strong_share ≥ 0.15 OR any single affected feature > 0.10 | Phase 2 with extra scrutiny |
| Heavy | fip_ythv_imp ≥ 0.10 OR strong_share ≥ 0.30 | Likely retirement candidate |

Why these thresholds: a feature with under 5 percent gain importance contributes negligibly to predictions, even if its values changed substantially in the noisy data. Above 10-15 percent, the feature is materially shaping outputs and a value change is likely to shift predictions noticeably. The FIP_YTD_HV trigger is stricter (10 percent triggers Heavy) because the change there isn’t just a value adjustment — LightGBM’s internal NaN-routing was implicitly part of the learned model, so even modest importance there means substantial behavioural change.

# Phase 2: Empirical Prediction-Stability Test

Goal: measure how much each model’s predictions actually shift between noisy and clean data over the same outsample period. Compute-intensive: budget 1-2 hours depending on data volume.

## Step 2.1  Generate matched outsample with the fixed dGEN

Run dGEN (post-v5.8) over the same calendar period as your original outsample: 5 May 2025 to 25 May 2026. Save as outsample_clean_5May2025_25May2026.csv. The result must contain identical game IDs to the original outsample — only feature values differ. Without this guarantee, downstream comparisons aren’t apples-to-apples.

old_outsample = pd.read_csv('outsample_noisy_5May2025_25May2026.csv') new_outsample = pd.read_csv('outsample_clean_5May2025_25May2026.csv') old_ids = set(old_outsample['G_Id']) new_ids = set(new_outsample['G_Id']) assert old_ids == new_ids, f'Game ID mismatch: {len(old_ids ^ new_ids)} differences' old_outsample = old_outsample.sort_values('G_Id').reset_index(drop=True) new_outsample = new_outsample.sort_values('G_Id').reset_index(drop=True)

## Step 2.2  Score each model on both outsamples

import numpy as np features = [...] # your 38-feature Scion V26.06 list truth = old_outsample['target'] # same truth either way records = [] for idx, model in enumerate(your_31_models): p_old = model.predict(old_outsample[features]) p_new = model.predict(new_outsample[features]) proba_old = model.predict_proba(old_outsample[features])[:, 1] proba_new = model.predict_proba(new_outsample[features])[:, 1] pred_agreement = (p_old == p_new).mean() proba_corr = np.corrcoef(proba_old, proba_new)[0, 1] prec_old = ((p_old == 1) & (truth == 1)).sum() / max((p_old == 1).sum(), 1) prec_new = ((p_new == 1) & (truth == 1)).sum() / max((p_new == 1).sum(), 1) prec_delta = prec_new - prec_old records.append({ 'model_idx': idx, 'pred_agreement': pred_agreement, 'proba_corr': proba_corr, 'prec_old': prec_old, 'prec_new': prec_new, 'prec_delta': prec_delta, }) stability_df = pd.DataFrame(records) print(stability_df.sort_values('pred_agreement'))

## Step 2.3  Interpret the three diagnostics

- Prediction agreement: fraction of games where the model’s class prediction is unchanged. High (≥95%) means the noisy features either weren’t used or only nudged probabilities slightly without crossing the 0.5 decision boundary.

- Probability correlation: Pearson correlation between proba_old and proba_new. ≥0.95 means the model’s ‘view’ of each game is essentially preserved — the same games are ranked similarly even if the absolute probabilities shifted.

- Precision delta: precision_new minus precision_old. Positive means the model performs better on clean data than noisy (real signal). Negative means the model was leveraging noise patterns. Magnitude matters: -1pp is noise, -3pp or more is signal.

# Phase 3: Per-Model Decision Rules

Apply these rules to the stability_df from Phase 2 to assign each of the 31 models a final status. Use logical AND across the columns unless the row indicates OR explicitly.

| Pred Agreement | Proba Corr | Prec Delta | Status | Action |
| --- | --- | --- | --- | --- |
| ≥ 95% | ≥ 0.95 | ≥ -1pp | KEEP | Robust to data fix; continue using until replaced |
| 85-94% | 0.85-0.95 | -1pp to -3pp | INVESTIGATE | Per-game error analysis (see below) |
| < 85% | OR < 0.85 | OR < -3pp | RETIRE | Model relied on noise; remove from ensemble |
| any | any | ≥ +3pp | KEEP (suspect) | Improved on clean data; spot-check for label leakage |

Edge case worth attention: precision IMPROVES substantially (more than +3pp) on clean data. Counter-intuitive but possible — the model learned real signal that was being confounded by noise. Spot-check 10-20 games where prediction stayed the same and outcome was correct, verify no label leakage, then keep with the suspect tag.

Investigation procedure for the middle category:

# For each model in INVESTIGATE status, identify the games where predictions shifted investigate_idx = stability_df[ stability_df['pred_agreement'].between(0.85, 0.95) ]['model_idx'] for idx in investigate_idx: model = your_31_models[idx] p_old = model.predict(old_outsample[features]) p_new = model.predict(new_outsample[features]) shifted = (p_old != p_new) print(f'Model {idx}: {shifted.sum()} games shifted') # Which features changed most in the shifted games? feature_changes = (new_outsample[features] - old_outsample[features]).abs() print(feature_changes.loc[shifted].mean().sort_values(ascending=False).head(10))

If the dominant shifted features are the affected set (Pythag, FIP_YTD_HV, WHIP-related), the model was leveraging noise — retire. If they’re stable features, something else is going on (potentially a data preprocessing issue) and warrants deeper review before deciding.

# Phase 4: Ensemble-Level Evaluation

After per-model decisions in Phase 3, evaluate the surviving subset as an ensemble. Individual-model performance is necessary but not sufficient — the ensemble’s aggregate behaviour is what actually drives bets.

## Step 4.1  Apply ≥60% agreement threshold to survivors

survivors = [m for idx, m in enumerate(your_31_models) if idx in keep_indices] predictions_matrix = np.array([m.predict(new_outsample[features]) for m in survivors]) yes_votes = predictions_matrix.sum(axis=0) no_votes = len(survivors) - yes_votes ensemble_pred_yes = (yes_votes / len(survivors)) >= 0.60 ensemble_pred_no = (no_votes / len(survivors)) >= 0.60 covered = ensemble_pred_yes ¦ ensemble_pred_no coverage = covered.mean() truth = new_outsample['target'] correct_yes = ((ensemble_pred_yes) & (truth == 1)).sum() correct_no = ((ensemble_pred_no) & (truth == 0)).sum() total_preds = ensemble_pred_yes.sum() + ensemble_pred_no.sum() ensemble_precision = (correct_yes + correct_no) / max(total_preds, 1) print(f'Ensemble: coverage={coverage:.1%}, precision={ensemble_precision:.4f}')

## Step 4.2  Compare to historical ensemble performance

You should have a historical record of the ensemble’s precision and coverage on the noisy outsample. Compare to the clean-outsample numbers from Step 4.1 and decide:

- Precision similar or higher (±1pp), coverage similar (±5pp): ensemble is robust to the data fix. Continue use at normal stake size.

- Precision drops 1-3pp, coverage drops 5-10pp: some of the original signal was noise-driven. Continue use but reduce stake by 30-50% until new clean-data models begin replacing survivors.

- Precision drops more than 3pp OR coverage drops more than 10pp: ensemble was substantially noise-driven. Pause production use until the new 1000-model run completes; the existing 31 models cannot be trusted.

## Step 4.3  Sweep agreement thresholds

Re-run Step 4.1 at thresholds 0.55, 0.60, 0.65, 0.70, 0.75, 0.80. The shape of the precision-coverage curve on clean data tells you whether your current 0.60 threshold is still optimal. With cleaner data, you may find a different threshold gives better expected value per bet.

# Phase 5: Going-Forward Policy

While the new 1000-model run completes across the 7 Mac Studios, these rules govern the ensemble:

- No new noisy-trained models added to the ensemble. The existing 31 are grandfathered (subject to passing this audit) but no further additions from the pre-fix run.

- All new ensemble additions must come from the post-v5.8 clean-data run. Models from the 7 Mac Studios get added as they complete and pass your normal precision/recall gating.

- Persist an audit log. Save Phase 1+2 results as audit_results.csv with columns: model_idx, contamination_category, pred_agreement, proba_corr, prec_delta, status, decided_date. This becomes the documentation trail when the new run completes and you need to evaluate which models to retire entirely.

- Mixed-regime caution. When fresh clean-trained models start arriving, do not blindly add them alongside noisy-trained survivors. Re-run Phase 2-3 with the combined ensemble to verify the new mixed ensemble still performs as expected.

- Capital sizing. Until at least 50% of the ensemble has been replaced by clean-trained models, reduce stake size by 30-50% from your normal allocation. The audit gives defensible reasons to continue using the survivors, but residual uncertainty warrants caution.

# Quick Narrow Check (Alternative if Time-Pressed)

If you need a decision today and cannot complete the full audit, do this minimal check as a triage signal (not a substitute for the empirical test in Phase 2).

- For each of the 31 models, rank feature importance for these three columns: G_VHRatio_FIP_YTD_HV, G_VHRatio_Run_Pythag, G_VHRatio_StartingPitcher_WalkHitsAllowedPerInning_YTD.

- If any of these three is in the top 5 for more than 50% of models: high exposure. Reduce stake by 50% pending full audit.

- If all three are bottom-half importance for more than 80% of models: low exposure. Continue at normal stake pending full audit.

- Otherwise: mixed exposure. Reduce stake by 25% pending full audit.

Note: the quick check infers behaviour from feature importance alone, which is a strictly weaker signal than the prediction-stability test in Phase 2. The full audit is the empirical answer; the quick check is a guess based on the structure of each model.